Sonatype Digital Labs

Infrastructure Build Checkpoint

March 5, 2026  |  Kimberly Watson, Director of Customer Education

# 1. Project Overview

The Digital Labs project creates on-demand, self-contained AWS lab environments for Sonatype customers. Each instance provisions the full Sonatype product suite automatically, runs for a configurable lease period, and terminates with full resource cleanup. Learners interact with pre-seeded repositories and realistic policy scenarios without requiring any license keys or manual setup.

## Design Principles

- One instance per learner — isolated, private AWS environment

- Zero manual setup — everything automated via user_data.sh

- No customer license keys — license managed by Sonatype internally

- Ephemeral by design — auto-terminates and releases all AWS resources at lease expiry

- Unobtrusive telemetry — audit logs shipped to CloudWatch without learner interaction

# 2. Current Architecture

## AWS Infrastructure

| Instance Type | t3.large (8GB RAM, 2 vCPU) |
| --- | --- |
| AMI | ami-0f3caa1cf4417e51b (Amazon Linux 2023, us-east-1) |
| Root Volume | 30GB gp3 |
| Region | us-east-1 |
| IAM Role | digital-labs-ssm-role (SSM + Parameter Store read) |
| Security Group | Ports 8081 (Nexus), 8070 (IQ Server), egress open |
| Current Instance | i-0e6a759a56f3c24a0 / 52.206.120.158 |

## Product Stack

| Product | Port | Docker Image | Status |
| --- | --- | --- | --- |
| Nexus Repository CE | 8081 | sonatype/nexus3:latest | ✅ Automated |
| IQ Server (Lifecycle + Firewall) | 8070 / 8071 | sonatype/nexus-iq-server:latest | ✅ Automated |

## License Configuration

| Storage | AWS SSM Parameter Store — /digital-labs/sonatype-license (Advanced tier, SecureString) |
| --- | --- |
| Format | Base64-encoded .lic file |
| Injection Method | Decoded at boot, volume-mounted into IQ Server container |
| API Endpoint | POST /api/v2/product/license with CSRF token flow |
| Expiry | August 1, 2026 (149 days remaining as of March 5, 2026) |
| Licensed Products | Lifecycle, Firewall, Advanced Dev Pack, Firewall for Artifactory, IaC Pack, Developer, Advanced Legal Pack |

# 3. Key Technical Decisions & Lessons Learned

## Sonatype CDN is Broken

All tar.gz downloads from download.sonatype.com redirect to cdn.download.sonatype.com which returns 404 for all versions. Docker Hub (sonatype/nexus3, sonatype/nexus-iq-server) is the only reliable installation method. Never use wget for Nexus installs.

## IQ Server License API

The correct endpoint for license installation is POST /api/v2/product/license — not /rest/license. IQ Server requires a two-step CSRF token flow: first establish a session to obtain the CLM-CSRF-TOKEN cookie, then submit both the cookie and X-CLM-CSRF-TOKEN header with the license file upload as multipart/form-data.

## License File Storage

The license .lic file must be base64-encoded before storing in SSM Parameter Store due to the 4096-character limit on Standard tier parameters. The Advanced tier ($0.05/month) is required. The file is decoded at instance boot time before the IQ Server container starts.

## IQ Server License Path

IQ Server does not auto-load licenses from /etc/nexus-iq-server/ at startup despite that being the volume mount path. The license must be applied via REST API after the server initializes. The volume mount is retained as a reference copy only.

## Initialization Timing

Nexus requires approximately 2 minutes to initialize before the admin password API is available. IQ Server requires an additional 3 minutes. The user_data.sh script uses sleep 120 + sleep 180 to accommodate this. Total boot-to-ready time is approximately 7-8 minutes.

# 4. Automation Script — user_data.sh

The following sequence executes automatically on every new instance:

| Step | Action | Detail |
| --- | --- | --- |
| 1 | Install Docker + zip | dnf -y install docker zip + systemctl enable --now docker |
| 2 | Create license dir | mkdir -p /opt/sonatype/iq-server |
| 3 | Pull & decode license | aws ssm get-parameter ¦ base64 -d > license.lic |
| 4 | Start Nexus | docker run sonatype/nexus3:latest on port 8081 |
| 5 | Start IQ Server | docker run sonatype/nexus-iq-server:latest on ports 8070/8071 |
| 6 | Wait for Nexus | sleep 120 |
| 7 | Set Nexus password | Read generated password, set to admin123 via REST |
| 8 | Wait for IQ Server | sleep 180 |
| 9 | Get CSRF token | curl /api/v2/solutions/licensed, capture CLM-CSRF-TOKEN cookie |
| 10 | Apply license | POST /api/v2/product/license with CSRF token + file upload |
| 11 | Wait for seeding | sleep 30 |
| 12 | Create blob store | POST /v1/blobstores/file — lab-blob-store (5GB quota) |
| 13 | Create Maven hosted repo | POST /v1/repositories/maven/hosted — maven-hosted-lab |
| 14 | Create npm hosted repo | POST /v1/repositories/npm/hosted — npm-hosted-lab |
| 15 | Create Maven proxy repo | POST /v1/repositories/maven/proxy — maven-proxy-central |
| 16 | Seed Maven artifact | Upload sample-app-1.0.0.jar to maven-hosted-lab |
| 17 | Seed npm artifact | Upload @sonatype-lab/sample-lib-1.0.0.tgz to npm-hosted-lab |

# 5. Git Repository

| Local Path | C:\Users\KimberlyWatson\digital-labs |
| --- | --- |
| Remote | Not yet configured — local only |
| Branch | master |
| Commits | 4 commits as of March 5, 2026 |
| Identity | kimberly.watson@sonatype.com (auto-detected from Windows credentials) |

Key Files

- main.tf — Terraform config: t3.large, 30GB, ports 8081+8070, IAM role, Parameter Store policy

- user_data.sh — Full automation script (Docker, Nexus, IQ Server, license injection, repo + artifact seeding)

- connect-perm.ps1 — SSM session connect helper

- open-nexus.ps1 — Opens Nexus browser tab

- start-lab.ps1 / stop-lab.ps1 — Lab lifecycle helpers

- .gitignore — Excludes .terraform/, *.tfstate, *.tfstate.backup

# 6. Status Summary

| ✅ Completed | ⏳ Remaining |
| --- | --- |
| Terraform provisions EC2 automatically | Configurable lease periods (1w / 2w / 3w / 1mo) |
| Docker + zip install on boot via dnf | EventBridge + Lambda auto-termination + resource cleanup |
| Nexus CE starts, password auto-set to admin123 | Telemetry: CloudWatch Logs from Nexus + IQ Server audit logs |
| IQ Server starts on ports 8070/8071 | Git remote repository setup (GitHub/GitLab/ADO) |
| License pulled from SSM, base64-decoded, injected | Push scripts to remote, establish branching strategy |
| All 7 Sonatype products activate automatically |  |
| CSRF token flow working for license API |  |
| lab-blob-store created automatically |  |
| maven-hosted-lab + npm-hosted-lab created |  |
| maven-proxy-central (Maven Central proxy) created |  |
| sample-app 1.0.0 JAR seeded to Maven repo |  |
| @sonatype-lab/sample-lib 1.0.0 seeded to npm repo |  |
| End-to-end verified on 4 consecutive fresh instances |  |

# 7. Next Steps

## Phase 1 — Lease Period Automation (Next Session)

Implement configurable lease periods set by Sonatype at instance creation:

- Terraform variable for lease duration (1w / 2w / 3w / 1mo)

- EventBridge scheduled rule created at launch time targeting instance termination

- Lambda function handles termination + VPC/security group resource cleanup

- T-48hr warning Lambda notifies learner before termination

- Hard termination fires only if no extension has been granted

## Phase 2 — Telemetry

Ship audit logs to CloudWatch Logs unobtrusively:

- Nexus audit log: /nexus-data/log/audit/ → CloudWatch

- IQ Server audit log: /var/log/nexus-iq-server/audit.log → CloudWatch

- CloudWatch agent configured in user_data.sh

- Log group per instance, retained for 90 days post-termination

- Captures: repos browsed, components searched, policy violations triggered

## Phase 3 — Git Remote + Repository Structure

- Create remote repo (GitHub or Sonatype internal GitLab/ADO)

- Set git config --global user.name and user.email explicitly

- Push existing 4 commits to remote

- Evaluate whether to separate digital-labs-factory (Terraform) from digital-labs-devbox (scripts)

Important Notes

License expires August 1, 2026. Renew or replace in SSM Parameter Store before expiry — no script changes required.

Instance destroyed at end of session — no ongoing AWS cost.

The admin123 password is suitable for internal lab use only. Change before any customer-facing deployment.