Sonatype Digital Labs

Infrastructure Build Checkpoint

March 11, 2026  |  Kimberly Watson, Director of Customer Education

# 1. Project Overview

The Digital Labs project creates on-demand, self-contained AWS lab environments for Sonatype customers. Each instance provisions the full Sonatype product suite automatically, runs for a configurable lease period, and terminates with full resource cleanup. Learners interact with pre-seeded repositories and realistic policy scenarios without requiring any license keys or manual setup.

## Design Principles

- One instance per learner — isolated, private AWS environment

- Zero manual setup — everything automated via user_data.sh

- No customer license keys — license managed by Sonatype internally

- Ephemeral by design — auto-terminates and releases all AWS resources at lease expiry

- Lab Tutor — AI-powered chat assistant using Claude API in Learning Mode

# 2. Current Architecture

## AWS Infrastructure

| Component | Value |
| --- | --- |
| Instance Type | t3.large (8GB RAM, 2 vCPU) |
| AMI | ami-0f3caa1cf4417e51b (Amazon Linux 2023, us-east-1) |
| Root Volume | 30GB gp3 |
| Region | us-east-1 |
| IAM Role | digital-labs-ssm-role (SSM + Parameter Store read) |
| Security Group | Ports 80 (portal), 8081 (Nexus), 8070 (IQ Server), egress open |
| Current Instance | i-03ae61202cfbceeeb / 54.80.11.139 (expires 2026-03-25) |
| S3 Bucket | digital-labs-tfstate-288833448839 |
| Git Remote | github.com/kimberly-watson/digital-labs (branch: master) |

## Product Stack

| Product | Port | Docker Image | Status |
| --- | --- | --- | --- |
| Nexus Repository CE | 8081 | sonatype/nexus3:3.68.0 | ✅ Automated |
| IQ Server (Lifecycle + Firewall) | 8070 / 8071 | sonatype/nexus-iq-server:latest | ✅ Automated |
| Lab Portal (countdown clock) | 80 | nginx (static HTML) | ✅ Automated |
| Lab Tutor (AI chat) | 80 → 8090 | Python proxy → Anthropic API | ✅ Working |

# 3. Lab Tutor — Architecture & Lessons Learned

## How It Works

The Lab Tutor is an AI chat assistant embedded in the lab portal. It uses Claude (claude-sonnet-4-20250514) via the Anthropic API in Learning Mode — guiding learners with questions and hints rather than direct answers.

| Component | Detail |
| --- | --- |
| Proxy | /opt/sonatype/tutor/proxy.py — Python HTTPServer on port 8090 |
| Service | systemd lab-tutor.service, reads /etc/lab-tutor.env via EnvironmentFile= |
| API Key | Stored in SSM /digital-labs/claude-api-key (SecureString), fetched at boot |
| Env File | /etc/lab-tutor.env — root:root 600, never world-readable |
| nginx Route | /chat → proxy_pass http://127.0.0.1:8090/chat (conf.d/digital-labs.conf) |
| System Prompt | Learning Mode — guides via questions, scoped to Nexus + IQ Server topics |

## Bugs Fixed (This Session)

| Bug | Root Cause | Fix |
| --- | --- | --- |
| API key rejected (low balance) | Old key was created before credits added; key showed never used | Generated new API key in Anthropic console, updated SSM |
| proxy.py crashed (boto3) | Instance had old proxy.py that tried to import boto3 | Deployed new proxy.py that reads key from env var directly |
| Service env broken | TUTOR_SYSTEM_PROMPT inline Environment= in systemd breaks on spaces | Moved to EnvironmentFile=/etc/lab-tutor.env pattern |
| API key leading space | Deploy script wrote CLAUDE_API_KEY= sk-ant... with a space | Fixed sed replacement in fix_key.sh; user_data.sh uses .Trim() |
| nginx /chat 404 | default.d/digital-labs.conf was empty — no /chat route | Wrote correct proxy_pass config; conf.d version handles routing |
| JS silent failure | var history conflicts with browser's window.history object | Renamed to chatHistory throughout; added AbortController timeout |

# 4. SSM Parameters

| Parameter | Type | Purpose |
| --- | --- | --- |
| /digital-labs/claude-api-key | SecureString | Anthropic API key for Lab Tutor (fetched at instance boot) |
| /digital-labs/sonatype-license | SecureString | Base64-encoded IQ Server license .lic file |
| /digital-labs/{lab_key}/termination-time | String | ISO 8601 termination time per lab instance |

# 5. Key Files

| File | Purpose |
| --- | --- |
| main.tf | Terraform: EC2, IAM role, security group, outputs |
| user_data.sh | Full boot automation: Docker, Nexus, IQ Server, nginx, lab-tutor service |
| assets/countdown.html | Lab portal: countdown clock, product cards, embedded chat UI |
| assets/proxy.py | Lab Tutor proxy: reads CLAUDE_API_KEY from env, forwards to Anthropic API |
| assets/tutor.html | Standalone tutor page (accessible at /tutor) |
| lambda/welcomer.py | SES welcome email with branded HTML template |
| lambda/notifier.py | SES 48hr expiry warning email |
| CUSTOMER_GUIDE.pdf | Branded 3-page PDF lab guide for customers |
| nginx-digital-labs.conf | nginx location blocks: /chat proxy, /tutor proxy, / static |
| variables.tf | Terraform variables including customer_email |

# 6. Status Summary

| ✅ Completed | ⏳ Remaining |
| --- | --- |
| Terraform provisions EC2 automatically | CloudWatch telemetry (Nexus + IQ Server audit logs) |
| Nexus CE + IQ Server fully automated | Factory automation (multi-lab cohort support) |
| License injection via SSM + REST API | Custom domain / HTTPS (blocked on IT/DNS) |
| Branded lab portal (countdown clock) |  |
| Lab Tutor AI chat — fully working ✅ |  |
| Welcome + 48hr expiry emails via SES |  |
| Customer Guide PDF |  |
| GitHub remote configured |  |
| EventBridge + Lambda auto-termination |  |
| SES production access (50k/day) |  |

# 7. user_data.sh Boot Sequence

| Step | Action |
| --- | --- |
| 1 | IMDSv2 token + read lab_key and termination_time from instance tags + SSM |
| 2 | dnf install docker zip python3 nginx |
| 3 | Fetch CLAUDE_API_KEY from SSM /digital-labs/claude-api-key (trimmed, no spaces) |
| 4 | Write /etc/lab-tutor.env (root:root 600) with API key + system prompt |
| 5 | Start Nexus CE on port 8081 |
| 6 | Start IQ Server on ports 8070/8071 with license volume mount |
| 7 | Wait for IQ Server → CSRF token → POST license via REST API |
| 8 | Wait for Nexus → read generated password → set to admin123 |
| 9 | Seed: lab-blob-store, maven-hosted-lab, npm-hosted-lab, maven-proxy-central |
| 10 | Seed: sample-app JAR + @sonatype-lab/sample-lib npm package |
| 11 | Deploy countdown.html from S3, sed-replace TERMINATION_PLACEHOLDER |
| 12 | Deploy proxy.py + tutor.html from S3 to /opt/sonatype/tutor/ |
| 13 | Write systemd lab-tutor.service with EnvironmentFile=/etc/lab-tutor.env |
| 14 | Write nginx conf.d/digital-labs.conf with /chat and / routes |
| 15 | systemctl enable --now lab-tutor nginx |

# 8. Next Steps

## Phase 1 — CloudWatch Telemetry

- Nexus audit log: /nexus-data/log/audit/ → CloudWatch Logs

- IQ Server audit log: /var/log/nexus-iq-server/audit.log → CloudWatch Logs

- CloudWatch agent configured in user_data.sh

- Log group per instance, retained 90 days post-termination

## Phase 2 — Factory Automation

- Configurable lease periods (1w / 2w / 3w / 1mo) via Terraform variable

- Multi-lab cohort provisioning support

- Automated customer onboarding flow end-to-end

## Phase 3 — Custom Domain / HTTPS

- Blocked on IT/DNS — need sonatype-owned subdomain delegated to Route 53

- ACM certificate + nginx TLS config ready to implement once domain available

Important Notes

License expires August 1, 2026. Renew or replace in SSM /digital-labs/sonatype-license before expiry — no script changes required.

Current instance i-03ae61202cfbceeeb expires 2026-03-25. Run terraform apply with customer_email to provision a new one.

Anthropic API key: SSM /digital-labs/claude-api-key. Rotate via Anthropic console + aws ssm put-parameter --overwrite, then redeploy proxy.py.